# Synozur Project Governance

Risks, Actions, Issues, Decisions, Dependencies (RAIDD)

February 2026

# Project Core Definition (PMBOK Grounding)

A project is a temporary endeavor undertaken to create a unique deliverable, such as a product, service, result, or body of content. Projects have a defined beginning and end, are constrained by time, cost, scope, and quality, and exist to produce a specific outcome. A project is not a steady-state, ongoing operational program or line of business. RAIDD objects exist to manage uncertainty, execution, and decision-making within this temporary context.

# Risks

What they are
Risks are uncertain future events or conditions that, if they occur, may have a negative impact on project objectives or deliverables (such as schedule, cost, scope, quality, or feasibility). A risk has not yet happened. Risks must be realistic, relevant, and plausible within the project context. Hypothetical or catastrophic events with no reasonable probability or project relevance (e.g., “the moon crashing into the earth”) are not valid project risks.

Best practices for working with risks
Risks should be written as clear cause-and-effect statements and evaluated based on likelihood and impact. Each risk must be actionable, meaning there is a defined mitigation, avoidance, transfer, or acceptance strategy. Risks should be reviewed regularly and retired when no longer applicable. If a risk materializes, it must be formally converted into an Issue, preserving lineage. AI should assist by validating relevance, flagging risks with no mitigation, and identifying when risks are trending toward realization.

# Action Items

What they are
Action items are explicit, assigned tasks required to move the project forward, mitigate a risk, resolve an issue, fulfill a dependency, or execute a decision. Action items represent commitment to execution, not discussion or intent. They are always owned and time-bound.

Best practices for working with action items
Every action item must have a single owner, a clear outcome, and a due date. Action items should always be traceable to another RAIDD object (risk mitigation, issue resolution, decision execution, or dependency fulfillment). Vague or open-ended tasks should be rejected. AI should generate action items from decisions and issues, monitor completion, and flag overdue or low-impact actions that do not materially advance project objectives.

# Issues

What they are
Issues are current, active conditions that are already impacting the project and require a decision and/or corrective action. Issues are not status observations. A statement such as “program compiles are running slowly” is not an issue unless it is explicitly tied to an impact—such as delaying delivery, reducing accuracy, increasing cost, or making the deliverable infeasible.

Best practices for working with issues
Issues must be framed in terms of impact, not symptoms. Each issue should clearly state what project objective is affected and why intervention is required. Issues should trigger either a decision (e.g., extend timeline, reduce scope) or an action item (e.g., investigate alternative build approach). Unowned or unresolved issues represent governance failure. AI should challenge issue statements that lack impact, detect stalled issues, and suggest likely resolution paths.

# Decisions

What they are
Decisions record formal choices made by authorized stakeholders that determine project direction, constraints, scope, design, or execution. Decisions create alignment and prevent rework by establishing a clear and durable point of reference for future actions.

Best practices for working with decisions
Decisions should be documented at the time they are made and include the decision statement, decision-maker, date, and rationale. Decisions should be immutable without explicit superseding decisions. Action items should typically flow from decisions. AI should enforce decision traceability, flag conflicts with prior decisions, and surface decisions when related risks or issues arise.

# Dependencies

What they are

Dependencies describe relationships where one task, decision, team, or outcome relies on another. They can be internal or external and often span workstreams, vendors, systems, or governance bodies. Unmanaged dependencies are a major driver of delays and misalignment in complex, multi-team projects.

Best practices for working with dependencies

Dependencies should be explicitly identified, owned, and tracked with expected fulfillment dates. Critical dependencies should be surfaced in planning and status discussions, not buried in task lists. Teams should actively manage dependency risk by sequencing work appropriately and defining fallback paths. AI can help by identifying hidden dependencies, forecasting schedule risk, and alerting teams when upstream delays threaten downstream commitments.

# Closing perspective

Used together, RAIDD + Action Items form a coherent project intelligence system: risks anticipate, assumptions enable, issues demand resolution, decisions create clarity, dependencies enforce realism, and action items drive execution. For a multi-tenant system and AI grounding, consistency, traceability, ownership, and lifecycle transitions between objects matter more than volume. When designed well, RAIDD becomes not just a reporting tool, but a shared operating model for disciplined delivery.

RAIDD objects are not interchangeable and should never be treated casually.

- Risks anticipate,

- Issues demand resolution,

- Decisions provide authority,

- Dependencies enforce realism,

- Action items execute.

For a multi-tenant system and AI governance, enforce clear object semantics, lifecycle transitions (risk → issue), ownership, impact validation, and traceability. When RAIDD is implemented with discipline, it becomes a project control system—not a reporting artifact.